**1: Estimated Time**

|  |  |  |  |
| --- | --- | --- | --- |
| Task/Functionality | Estimated Time (hours) | Worker | Comments |
| Task 2: Updates of class-diagramm and state-diagramm | 3h | All |  |
| Task 3: Creation of C-Modules | 3h | All |  |

**2: Actual Time**

|  |  |  |  |
| --- | --- | --- | --- |
| Task/Functionality | Estimated Time (hours) | Worker | Comments |
| Task 2: Updates of class-diagramm and state-diagramm | 4 h | All | Synchronising both Diagramms took longer than expected |
| Task 3: Creation of C-modules | 4h | All | Adhering to the Styleguide and to the generall structure oft he modules took longer than expected |